Initial Project Planning Template

| Date | 01 August 2026 |
| --- | --- |
| Team ID | ____________ |
| Project Name | AI Adoption and Impact in Global Education |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The product backlog below follows the template structure and is tailored to the AI in Global Education Tableau analytics project. The backlog covers data preparation, analysis, dashboard development, validation, and documentation.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation | USN-1 | As a data analyst, I can collect and consolidate the AI-in-education dataset so that all required variables are available for analysis. | 2 | High | ________ | 01 Aug 2026 | 07 Aug 2026 |
| Sprint-1 | Data Preparation | USN-2 | As a data analyst, I can clean missing, duplicate, and inconsistent records so that the dataset is reliable for visualization. | 3 | High | ________ | 01 Aug 2026 | 07 Aug 2026 |
| Sprint-1 | Data Preparation | USN-3 | As a data analyst, I can standardize country, region, demographic, usage, and policy fields so that comparisons are consistent. | 2 | High | ________ | 01 Aug 2026 | 07 Aug 2026 |
| Sprint-2 | Exploratory Analysis | USN-4 | As an Educational Technology Director, I can compare student and teacher AI adoption across countries and regions to identify adoption gaps. | 3 | High | ________ | 08 Aug 2026 | 14 Aug 2026 |
| Sprint-2 | Exploratory Analysis | USN-5 | As an EdTech product manager, I can analyze AI tool usage and regional preferences to identify high-growth markets and product opportunities. | 3 | High | ________ | 08 Aug 2026 | 14 Aug 2026 |
| Sprint-2 | Exploratory Analysis | USN-6 | As an education researcher, I can analyze relationships between AI adoption, internet penetration, education index, and government policies. | 3 | High | ________ | 08 Aug 2026 | 14 Aug 2026 |
| Sprint-3 | Tableau Dashboard | USN-7 | As a stakeholder, I can view an interactive dashboard showing global AI adoption trends by country and region. | 3 | High | ________ | 15 Aug 2026 | 21 Aug 2026 |
| Sprint-3 | Tableau Dashboard | USN-8 | As a stakeholder, I can filter dashboards by country, region, demographic, AI tool, and other key factors to explore specific patterns. | 3 | Medium | ________ | 15 Aug 2026 | 21 Aug 2026 |
| Sprint-3 | Tableau Dashboard | USN-9 | As an education decision-maker, I can view charts comparing adoption, daily usage time, infrastructure, and policy indicators. | 3 | High | ________ | 15 Aug 2026 | 21 Aug 2026 |
| Sprint-4 | Validation & Documentation | USN-10 | As a project team member, I can validate dashboard calculations and visualizations against the cleaned dataset so that the insights are accurate. | 2 | High | ________ | 22 Aug 2026 | 28 Aug 2026 |
| Sprint-4 | Validation & Documentation | USN-11 | As a stakeholder, I can access concise findings and recommendations that explain adoption trends, gaps, and potential policy implications. | 2 | Medium | ________ | 22 Aug 2026 | 28 Aug 2026 |
| Sprint-4 | Validation & Documentation | USN-12 | As a project team member, I can complete project documentation describing the problem, methodology, dashboards, findings, and conclusions. | 2 | High | ________ | 22 Aug 2026 | 28 Aug 2026 |

Sprint Summary

| Sprint | Focus | Planned Duration | Main Deliverable |
| --- | --- | --- | --- |
| Sprint-1 | Data Preparation | 01–07 Aug 2026 | Clean and standardized analysis-ready dataset |
| Sprint-2 | Exploratory Analysis | 08–14 Aug 2026 | Key trends, comparisons, and relationships |
| Sprint-3 | Tableau Dashboard | 15–21 Aug 2026 | Interactive dashboards with filters and visualizations |
| Sprint-4 | Validation & Documentation | 22–28 Aug 2026 | Validated dashboards, insights, recommendations, and project documentation |